NRI DIY Mutual Fund Platform

Open Questions, Notes & Feature Requirements

Prepared by: Technology Team  |  Based on BRD v2.0  |  May 2026

# SECTION 1: OPEN QUESTIONS & NOTES TO RESOLVE

The following questions and notes were raised during BRD review and must be resolved before or during development. Each note is tagged with the relevant owner or team.

NOTE 1: AA Partner — Confirm with Business

The Account Aggregator (AA) partner has not been confirmed. This is a dependency for: - Pre-payment balance check before SIP debit - SIP bounce predictor (7-day advance warning) - Held-away portfolio consolidation Recommended vendors per BRD: Finvu, OneMoney, Saafe, NADL. Note: not all NRE/NRO accounts are live on AA network — fallback to manual upload required. Owner: Business Team. Action: Confirm vendor and initiate partnership agreement.

NOTE 2: Razorpay / BillDesk — NRE/NRO Support Confirmation

It is unconfirmed whether Razorpay or BillDesk support NRE/NRO accounts. This needs written confirmation before payment module development begins. Confirm the following: - Net Banking support for NRE/NRO accounts (HDFC, ICICI, SBI, Kotak, Axis, YES Bank, IndusInd, Federal Bank) - eNACH mandate registration via NPCI NACHx - UPI support for NRI accounts with Indian mobile number Other vendors to evaluate: PayU, Cashfree, Paytm Payment Gateway. Owner: Tech + Finance. Action: Get written confirmation from gateway vendor; have backup option ready.

NOTE 3: Fund Eligibility by Country — Data Source & Process

How do we identify if a fund is cleared for investing from a specific country (US, Canada, UK etc.)? - There is no central feed for NRI eligibility or country restriction data - BRD acknowledges this must come from AMCs directly - Operations team must maintain this in the scheme master manually - Need to confirm with NSE MF / BSE Star MF / RTAs if they carry this flag Owner: Compliance + Operations. Action: Get country restriction lists from AMCs; define update frequency and ops workflow.

NOTE 4: IPV (In-Person Verification) — How Does It Work Remotely?

BRD states: 'IPV conducted during in-person KYC session per SEBI requirements.' But the platform is fully digital and NRIs are overseas. Key questions: - Does Video KYC satisfy the SEBI IPV requirement? - Who is the authorized person conducting IPV — the KYC vendor agent or an internal team member? - What is the SEBI-defined process for IPV for NRI clients? Owner: Compliance + KYC Vendor (Digio). Action: Get clarification from Digio and confirm with Compliance before Video KYC flow is built.

NOTE 5: NFO Awareness — How Does Platform Know an NFO Is Going Live?

When a New Fund Offer is about to launch, how does the platform get notified? Questions to resolve: - Is there an AMFI or AMC feed/API that provides NFO launch dates and details? - Does NSE MF / BSE Star MF / MFU provide an NFO schedule as part of their integration? - Or does this require manual input by the Operations team into the scheme master? - What is the lead time — how far in advance does the platform need to know? Owner: Tech + Operations. Action: Confirm NFO data source with execution platform (NSE MF/MFU) and RTAs.

NOTE 6: Goal Planning — Manual vs AI Suggested Goals

Product suggestion: For pre-seeded goals (Retirement, Education, Wealth Creation, Home Purchase, Wedding, Emergency Fund), give the user two clear paths: - Path A — Manual: User enters their own target amount, time horizon, and risk appetite - Path B — AI Suggested: AI suggests goals based on investor profile, country of residence, age, existing portfolio, and risk appetite. Suggestions should feel personalised, not generic. Example: A 35-year-old UAE NRI with no retirement goal set should see an AI prompt: 'Based on your profile, you may need Rs 4.2 Cr for retirement at 60. Want to set this up?' Owner: Product. Action: Add to PRD as dual-path goal creation flow.

NOTE 7: Additional Calculators to Add

The following calculators are not in the BRD but are highly relevant for NRI users. To be added to PRD: - Residential Status Calculator — User enters India days over past years; output: NRI / RNOR / ROR status with tax implications - TDS Refund Estimator — Estimates excess TDS deducted vs actual liability; shows potential ITR refund amount - Currency / INR Converter — Portfolio value in AED/USD/GBP/SGD; high-utility for NRIs (also in BRD scope as standalone feature) - NRE vs NRO Investment Comparator — Side-by-side net return comparison accounting for TDS, repatriation limits, and DTAA benefit - DTAA Benefit Calculator — 'If I activate DTAA, how much tax do I save this year?' Based on current holdings and redemption scenarios - India Visit Days Tracker / Planner — Helps NRIs plan India stays without crossing 182-day NRI threshold - Capital Gains Harvesting Calculator — 'If I redeem today vs 23 days later, here is the tax difference' — drives better redemption timing - Remittance / Investable Amount Calculator — Enter foreign salary and expenses; output: estimated monthly investable amount in INR Owner: Product + Tech. Action: Add all 8 to calculator module in PRD.

NOTE 8: Minor Account — Not in BRD, Needs Decision

There is no mention of minor accounts anywhere in BRD v1 or v2. The only reference to 'minor' is in Nominee Management (guardian required if nominee is under 18) — not the investor being a minor. Evaluate whether platform should support minor accounts where a parent or guardian invests on behalf of a minor child. This is a common NRI use case — for example a UAE-based NRI investing for a child's education goal. Key questions to resolve: - KYC requirements for minor accounts — whose KYC applies (guardian's or minor's)? - Account opening documents and consent — who signs? - Transaction authorization — guardian only or joint? - Account conversion process when minor turns 18 — KYC refresh, mandate changes, communication update - Tax treatment — whose PAN is used for TDS? Owner: Compliance + Product. Action: Decide in or out for Phase 1; if in, define flow in PRD.

NOTE 9: RM Portal — Phase 1 or Phase 2?

The RM (Relationship Manager) portal is included in Phase 2 of the BRD. Key question: is this needed for Phase 1 given timeline constraints? Considerations: - RM portal is primarily for the HNI NRI segment — investors with Rs 25L+ portfolios who want human assistance - Building the portal requires confirmed RM headcount — if RMs are not hired yet, the portal has no users - The portal itself is a web application separate from the investor app — adds meaningful development scope - If the same person is playing both RM and support agent roles, one combined portal may suffice Key question for business: Are RMs hired or planned? If not, defer RM portal to Phase 2 and focus Phase 1 on investor-facing flows. Owner: Business + Tech. Action: Confirm RM hiring plan; decide portal phase; if deferred, ensure ops portal covers basic client view for support team.

NOTE 10: August End Timeline — Feasibility Concern (Raised by Tech Team)

The BRD's own phasing defines Phase 0 (vendor decisions and pre-dev work only) as Months 1-4 and Phase 1 (core product) as Months 3-6. With the current date being May 2026, August end is only 3 months away — which directly conflicts with the BRD's own planned timeline. The full scope — onboarding, KYC, payments, order execution, portfolio, reporting, DTAA, AI layers, operations portal, RM portal, compliance workflows — cannot realistically be built, integrated, and fully tested in 3 months by any reasonably sized team. Questions to raise with Business: - What is driving the August end deadline — is it a commitment to an investor, partner, or regulator, or an internal aspiration? The answer changes the entire conversation. - Can we define a genuine MVP? Not Phase 1 as written in BRD (still very large) but a truly minimal slice: registration + KYC + lumpsum purchase + basic portfolio view, with everything else deferred. - Can we do a closed beta with 50-100 NRIs in August to test core flows, while continuing to build the rest through Q4? - Which Phase 0 vendor decisions are already in progress? If AMFI ARN registration, RTA agreements, payment gateway confirmation, and KYC vendor selection are not already underway, August end is not feasible regardless of tech capacity — ARN alone takes 60-90 days to process. Owner: Business + Tech (CTO). Action: Urgent alignment meeting required to reset timeline or scope.

NOTE 11: Video KYC — Internal Build vs Vendor

BRD mentions Digio as currently opted, with IDfy, Signzy, and KARZA as vendors to evaluate. The fundamental question before any development starts: Are we building Video KYC capability in-house or going with a vendor? - Building in-house requires: video infrastructure, trained KYC agents, SEBI compliance framework, CKYCR upload capability, liveness and deepfake detection — months of work - Vendors like Digio provide all of the above out of the box with NRI passport support and SEBI compliance built in - For a platform targeting August end, going with a vendor is the only viable path - Decision must be locked in Phase 0 — Video KYC integration drives the entire onboarding timeline Owner: Product + Compliance. Action: Complete vendor RFP, select vendor, and sign agreement as Phase 0 milestone.

NOTE 12: AI Scope in D2C — Full Inventory Needs Prioritisation

All 6 AI layers are marked as Phase 1 in the BRD. Building all of them alongside core platform in 3 months is not realistic. Full AI inventory: - Layer 1 Smart KYC: Passport OCR, liveness + deepfake detection, AI auto-approval agent, document completeness predictor - Layer 2 Tax Intelligence: Conversational tax Q&A, DTAA benefit explainer, pre-redemption tax simulator - Layer 3 Personalisation: Fund recommendation engine, SIP amount optimisation, optimal SIP date prediction, NFO smart alert, send-time optimisation - Layer 4 Operations & Repatriation: Repatriation planner AI, Form 15CA pre-fill, India visit mode checklist, ITR pre-fill agent - Layer 5 Fraud & Risk: Behavioural biometrics, NRI-calibrated anomaly detection, AML narrative generator, deepfake detection - Layer 6 Operations Intelligence: SIP bounce predictor, reconciliation exception handler, SEBI SCORES auto-response drafter - WhatsApp AI Bot: Portfolio summary, SIP alerts, tax reminders, personalised nudge timing - Customer Support AI: 70% auto-resolution, sentiment-aware escalation, API tool access - RM Copilot (Phase 2): Pre-call briefing, call transcript intelligence, churn prediction - CA Document Intelligence: Tax document parser, property capital gains computation, Form 26AS extraction - Phase 2/3: Voice investing, IT notice detection, recommendation engine v2, dual-country tax dashboard Recommended Phase 1 AI priorities (strongest differentiators for launch): - Pre-redemption tax simulator — high visibility, directly impacts investor decisions, relatively contained build - Smart KYC (via vendor SDK) — needed for onboarding speed; largely vendor-delivered All other AI layers to be deferred to Phase 2. Owner: Tech + Product (CAIO). Action: Formal AI phasing decision required before sprint planning.

NOTE 13: RM vs Support Agent — Clarify Roles with Business

The BRD describes both RM and Support Agent roles but the distinction must be crystal clear before building two separate portals. Summary as understood from BRD: - Support Agent — Reactive. Handles incoming tickets and complaints. Resolves issues like failed payments, KYC status queries, order tracking. Essentially a helpdesk function. Integrated with Freshdesk / Zendesk. - Relationship Manager (RM) — Proactive. Assigned to specific HNI clients. Full portfolio view, SIP schedules, at-risk client visibility. Can initiate (but not execute) transactions on client's behalf. EUIN captured. More a wealth management / sales role. Key questions for business: - Are RMs hired or budgeted? If not, RM portal is premature. - Is the same person playing both RM and support agent roles? If yes, one unified portal may suffice. - What is the minimum AUM threshold for RM assignment? Owner: Business. Action: Confirm RM vs support role distinction and staffing plan before portal design begins.

NOTE 14: AA Consent for SIP Bounce Predictor — Mechanism Not Defined

BRD mentions using AA bank balance data with consent to predict SIP bounces 7 days in advance. The consent mechanism is not defined anywhere in the BRD. Questions to resolve: - When is consent taken? During onboarding as part of AA setup, or separately when user activates the SIP bounce predictor? - What exactly is the user consenting to? Periodic read access to NRE/NRO bank balance — must be spelled out in plain language, not buried in T&Cs - How long is consent valid? AA consents under RBI framework are typically time-bound (e.g., 1 year). Who tracks expiry and triggers renewal? - What if user denies consent? Does the feature simply not work? Is there a fallback — e.g., asking user to manually confirm balance before each SIP debit? - Not all NRE/NRO accounts are live on AA network (BRD flags this). Even with consent, the feature may not work for many users. What does the UX look like in that case? Owner: Product + Tech + Compliance. Action: Define consent UX flow and fallback in PRD before SIP bounce predictor is scoped.

NOTE 15: Web App vs Mobile App Only — Decision Required

BRD Section 10.5 states full feature parity on web is required. However, internal discussions have been around mobile app only. This decision must be made before development starts as it significantly impacts: - Tech stack choice — React Native or Flutter for mobile only vs adding a responsive web layer - Development timeline — web parity adds meaningful scope; if August end is the target, dropping web from Phase 1 could free up significant capacity - NRI user behaviour — BRD specifically calls out that NRI users often prefer desktop for tax reports and portfolio review. Dropping web may hurt this segment. - Operations and RM portals — these are almost certainly web-based regardless of investor app decision. Needs to be confirmed separately. Owner: Business + Tech. Action: Formal decision required before sprint planning begins. If mobile only for Phase 1, update BRD accordingly.

NOTE 16: How to Get All Schemes Data

The platform needs a complete, up-to-date database of all MF schemes including NAV, scheme details, NRI eligibility, country restrictions, exit load, expense ratio, risk-o-meter, asset allocation, and performance data. Sources to evaluate: - AMFI Website — Publishes daily NAV data for all schemes as a free public feed (amfiindia.com). Basic: scheme name, NAV, date only. Good for NAV updates but not sufficient for full scheme master. - NSE MF / BSE Star MF / MFU — The execution platform (whichever is selected) will provide scheme master data as part of integration. Likely the most complete source for transactable schemes. - CAMS and KFintech (RTAs) — Maintain scheme master data for AMCs they service. CAMS covers ~65% of AUM; KFintech ~30%. Combined near-complete coverage. - Direct AMC APIs — Some AMCs provide their own scheme data APIs but inconsistent across AMCs; not scalable to maintain individually. - Third-party data vendors — MFI Explorer, Morningstar, Value Research, Accord Fintech aggregate and normalise MF data including performance, holdings, and risk metrics. Worth evaluating for richer scheme detail page. - NRI eligibility and country restriction data — Hardest part. No central feed exists. Must come from AMCs directly and be maintained by Operations team in scheme master manually. Proposed data source mapping: - Daily NAV: AMFI public feed (free, automated) - Scheme master and transaction eligibility: NSE MF / MFU via execution platform API - Holdings and capital gains data: CAMS + KFintech RTA integration - Performance, benchmark, fund manager details: Third-party vendor (evaluate Morningstar / Value Research API) - NRI eligibility and country restrictions: Manual maintenance by Operations, sourced from AMCs Owner: Tech + Operations. Action: Confirm data source for each field type with execution platform and RTAs as part of Phase 0 API agreements.

# SECTION 2: FULL FEATURE REQUIREMENTS

Complete feature inventory extracted from BRD v2.0, grouped by theme. To be used as input for PRD development.

## 1. Onboarding & KYC

| Feature | Description |
| --- | --- |
| Online Account Creation | Mobile-first registration with email and mobile OTP verification |
| Country of Residence Capture | With FATCA/CRS implication display at point of entry |
| PAN Validation | Format check + IT department verification + PAN-Aadhaar linking status |
| CKYCR Fast-Track | If existing KYC-compliant record found, skip document upload entirely. Saves 5-10 minutes. |
| Video KYC | Live video session with agent for re-KYC or KYC-Registered users. Documents: Passport, Visa/OCI, overseas address proof, PAN |
| Document Upload | Passport, Visa/OCI/PIO, overseas address proof |
| Liveness Check & Face Match | Against uploaded passport photo to prevent spoofing and deepfake fraud |
| AML Screening | Sanctions (OFAC, UN, EU), PEP screening, adverse media check at onboarding |
| Enhanced Due Diligence (EDD) | Auto-triggered for PEP hits and high-risk countries; routed to compliance with 72-hour SLA |
| FATCA/CRS Declaration | Mandatory self-certification at onboarding; TIN/GIIN capture; multiple tax residency support |
| PFIC Disclosure | Mandatory signed acknowledgement for US/Canada NRIs before investment access granted |
| Digital Document Pack | Auto-generated: Account Opening Form, FATCA/CRS, Risk profiling, T&Cs, PFIC disclosure, brokerage disclosure, EUIN declaration |
| Duplicate Account Check | PAN + mobile + email uniqueness validation |
| Re-KYC Journey | Triggered on document expiry or country of residence change; purchases blocked during re-KYC, redemptions permitted |
| NRI to Resident Conversion | Workflow to convert account, close NRE account, update tax treatment when NRI becomes resident |

## 2. User Profile & Account Management

| Feature | Description |
| --- | --- |
| NRE/NRO Account Tagging | Bank account linked and tagged as NRE or NRO; drives all downstream transaction and tax logic |
| FCNR Account Support | Foreign Currency Non-Resident account tagging for repatriation |
| Joint Account Support | Either/Survivor, Anyone or Survivor mandate types; joint KYC for both holders; joint eSign |
| Nominee Management | Add up to 3 nominees with % allocation; guardian for minor nominee; online modification; death claim initiation |
| Risk Profiling | 5-question questionnaire; Conservative/Moderate/Aggressive scoring; suitability mapping; annual re-profiling prompt |
| KYC Lifecycle Management | Document expiry tracking (passport, visa, OCI); address change; country of residence change workflow |
| DTAA Management | TRC upload, Form 10F, compliance review, treaty rate application, expiry tracking with 60-day renewal reminder |

## 3. Product Discovery & Fund Management

| Feature | Description |
| --- | --- |
| MF Scheme Listing | AMC-wise and category-wise listing with Growth and IDCW variants |
| NRI Eligibility Tagging | Per scheme: NRI Allowed / NRI Restricted |
| Country Restriction Tagging | US Restricted / Canada Restricted / All NRIs Eligible — enforced at order placement |
| Scheme Detail Page | NAV, AUM, expense ratio, exit load, benchmark, 1Y/3Y/5Y returns, top 10 holdings, TDS rates, DTAA benefit tag, fund manager |
| Risk-o-Meter | SEBI-mandated: Very High / High / Moderately High / Moderate / Moderately Low / Low |
| Watchlist | Add/remove schemes; NAV movement notifications at configurable threshold |
| NFO Module | NFO listing with open/close dates; NRI eligibility check; lumpsum only during NFO window; post-NFO SIP prompt; allotment notification; NFO alert opt-in |

## 4. Order Execution

| Feature | Description |
| --- | --- |
| Lumpsum Purchase | One-time investment with scheme eligibility validation; NAV cut-off displayed in IST + local time |
| SIP Setup | Fixed amount, fixed date; monthly/quarterly frequency; mandate setup via eNACH or UPI AutoPay |
| SIP Modification / Pause / Cancel | Full lifecycle management of existing SIPs including frequency and amount changes |
| SWP | Systematic Withdrawal Plan — periodic redemption to bank account on defined schedule |
| STP | Systematic Transfer Plan — fixed amount or units; same AMC only; tax disclaimer displayed at setup |
| Switch | One-time intra-AMC transaction; treated as redemption + purchase for tax; tax disclaimer displayed |
| Redemption | Full or partial; pre-redemption TDS display; settlement timeline; NRO repatriation limit warning |
| IDCW Enrollment | Dividend payout and reinvestment option selection and management per scheme |
| Order Status Lifecycle | Created > Payment Initiated > Payment Successful/Failed > Submitted to RTA > Accepted/Rejected > Units Allotted > Completed |
| NAV Cut-off Handling | Orders after 3 PM held for next business day with explicit user confirmation; IST + local time displayed |

## 5. Payments & Mandates

| Feature | Description |
| --- | --- |
| Net Banking | Primary payment mode for NRE and NRO accounts |
| UPI | For NRIs with Indian mobile number linked to NRE/NRO; bank-dependent availability |
| eNACH via NPCI NACHx | Mandate-based auto-debit for SIP |
| UPI AutoPay | Recurring SIP mandate if bank supports UPI from NRI accounts |
| Account Type Validation | NRE payment only for NRE folio; NRO payment only for NRO folio — hard system validation, no override |
| Mandate Rejection Handling | Guided reattempt flow with alternative bank or payment method options |
| SIP Bounce Handling | Auto-notify on debit failure; retry within SIP window (3 business days); auto-cancel after 3 consecutive bounces (configurable) |
| AA Balance Check | Pre-payment balance validation with investor consent via Account Aggregator |

## 6. Reconciliation & Reverse Feeds

| Feature | Description |
| --- | --- |
| Payment vs Order Matching | Real-time matching via unique order reference ID |
| Failed Payment Handling | Refund tracking with TAT (T+2 to T+4 for Net Banking) |
| RTA Reverse Feed Processing | Order status, unit allotment, NAV application, folio creation, rejections — processed within 2 hours of RTA file availability |
| Exception Handling | Mismatch detection; manual correction workflow with Maker-Checker approval |
| Daily Reconciliation Reports | Payment gateway vs order book vs RTA three-way reconciliation |
| Exception Aging Report | Auto-escalation after 2 business days; visible to Ops manager |

## 7. Portfolio & Reporting

| Feature | Description |
| --- | --- |
| Portfolio Dashboard | Total value, NRE/NRO split, day change, overall gains, XIRR, realized/unrealized gains, asset allocation pie |
| Multi-Currency Display | INR primary; toggle to USD/AED/SGD/GBP/KWD/SAR/QAR/OMR/BHD based on country of residence |
| Scheme-Level Drill Down | Units, NAV, current value, cost basis, unrealized gain/loss per scheme |
| Transaction History | Filterable by date range, NRE/NRO, scheme — PDF/Excel download |
| Capital Gains Report | STCG/LTCG segregated; FY-wise; FIFO method; post-DTAA calculation; PDF and Excel download |
| TDS Report | Per transaction TDS; AMC-wise summary; Form 16A equivalent data; DTAA savings display |
| Repatriation Statement | FY-wise repatriated amounts from NRO; tracks against USD 1M annual limit |
| Annual Portfolio Statement | Full holdings as of 31st March for FY-end assessment |
| Form 15CA/15CB Assistance | Pre-filled Form 15CA draft; Form 15CB requirement notice; cumulative NRO redemption tracking |
| Form 67 Data | Pre-fill data for NRIs claiming Foreign Tax Credit in India on taxes paid abroad |

## 8. Held-Away & Account Aggregation

| Feature | Description |
| --- | --- |
| CAS Upload | Manual upload of MF holdings via CAMS/KFintech statement — PDF or Excel |
| CAS Import API | Direct integration with CAMS and KFintech for one-click held-away import |
| Auto-Parse | OCR + rule-based parsing for uploaded CAS statements; manual entry fallback |
| Account Aggregator | Consent-based fetch for MF holdings and bank balance via AA-FIP integration; weekly or on-demand refresh |
| Held-Away Tagging | Holdings clearly tagged as not platform-held in consolidated portfolio view |

## 9. Goal-Based Investing

| Feature | Description |
| --- | --- |
| Pre-Built Goals | Retirement, Education, Wealth Creation, Emergency Fund, Home Purchase, Wedding |
| Custom Goal Creation | Target amount, time horizon, risk appetite — fully user-defined |
| AI-Suggested Goals (NEW) | AI suggests goals based on investor profile, country, age, portfolio, and risk appetite — see Note 6 |
| SIP Calculator with Inflation Adjustment | Computes required SIP amount for goal with inflation adjustment |
| Goal-Linked Investments | SIP and lumpsum investments linked to specific goals for tracking |
| Goal Progress Tracking | On-track / Needs Attention / Behind target status indicators |
| Shortfall Alerts | Recommended action: increase SIP or add lumpsum when goal is falling behind |
| Rebalancing Recommendations | On model portfolio drift — non-discretionary; investor confirms |

## 10. Model Portfolio

| Feature | Description |
| --- | --- |
| Model Portfolio Creation | By investment team with asset allocation targets and acceptable drift bands |
| Drift Monitoring | Alert when portfolio deviates beyond defined threshold |
| Rebalancing Recommendations | Sent to investor for confirmation — non-discretionary; investor always confirms |
| Version Control | Change history maintained for all model portfolio updates |
| Ops Portal Management | Model creation and updates managed via operations portal |

## 11. Calculators

| Calculator | Description | Source |
| --- | --- | --- |
| SIP Calculator | Target corpus / required SIP amount / duration permutations | BRD |
| Lumpsum Calculator | Projected growth at expected return rate | BRD |
| Retirement Planning Calculator | Inflation-adjusted corpus with SIP/lumpsum mix | BRD |
| Goal Calculator | Linked to goal module; SIP recommendation with target | BRD |
| Tax Impact Calculator | NRI-specific: STCG/LTCG, TDS, DTAA benefit simulation | BRD |
| Repatriation Planning Calculator | Redemption amount > TDS > net repatriable > 15CA/15CB requirement > annual limit | BRD |
| SWP Calculator | Periodic withdrawal planning with corpus depletion projection | BRD |
| Residential Status Calculator | Days in India > NRI/RNOR/ROR status with tax implications | NEW — Note 7 |
| TDS Refund Estimator | Excess TDS deducted vs actual liability; potential ITR refund | NEW — Note 7 |
| Currency / INR Converter | Portfolio value in AED/USD/GBP/SGD in real time | NEW — Note 7 |
| NRE vs NRO Comparator | Side-by-side net return comparison with TDS and repatriation | NEW — Note 7 |
| DTAA Benefit Calculator | Tax saving projection if DTAA benefit activated | NEW — Note 7 |
| India Visit Days Tracker | Days in India tracker; warns if approaching 182-day NRI threshold | NEW — Note 7 |
| Capital Gains Harvesting Calculator | Tax difference between redeeming today vs holding X more days | NEW — Note 7 |
| Remittance / Investable Amount Calculator | Foreign salary minus expenses = estimated monthly investable INR amount | NEW — Note 7 |

## 12. Engagement & Communication

| Feature | Description |
| --- | --- |
| Order Confirmations | Push + email + WhatsApp (opt-in) for every order event |
| SIP Alerts | Debit success/failure notifications; upcoming installment reminder 3 days before |
| NAV Movement Alerts | Configurable threshold alerts per scheme in watchlist |
| Compliance Alerts | FATCA re-certification, KYC expiry, document expiry, TRC renewal (60-day advance) |
| Tax Season Nudges | January to March: capital gains summary, TDS download reminders, CA referral prompts |
| Goal Deviation Alerts | Action prompt to increase SIP or add lumpsum when goal is falling behind |
| Festive Calendar Nudges | Diwali, Ugadi, New Year investing prompts — opt-in segment only |
| Re-Engagement Triggers | Onboarding incomplete, no investment in 7 days, SIP bounce, market volatility, 1-year anniversary |
| WhatsApp (opt-in) | Portfolio updates, SIP reminders, market updates via WABA — opt-in only |
| In-App Banners | Announcements, new products, education content via CMS |
| Weekly Market Commentary | Email-based: NRI tax insights, MF education, regulatory updates |

## 13. Operations Portal

| Feature | Description |
| --- | --- |
| Order Management Dashboard | Real-time monitoring; status filters; drill-down to full lifecycle audit trail per order |
| Manual Order Override | With Maker-Checker approval and mandatory reason logging |
| Reconciliation Dashboard | Three-way: payment gateway vs order book vs RTA |
| Exception Aging Report | Auto-escalation triggers after defined threshold |
| KYC Application Queue | Status management; document completeness check; automated follow-up triggers |
| EDD Workflow | 72-hour SLA tracking for enhanced due diligence cases |
| PEP/AML Hit Routing | Auto-route to compliance team for review and activation/rejection decision |
| Master Management | Scheme master, NAV master, country eligibility rules, TDS rate config, DTAA rate table — all config-driven, no code change needed |
| Re-KYC Queue | Management with SLA tracking and ops assignment |
| Bulk Export | Order data export for reconciliation and reporting |

## 14. Brokerage & Revenue

| Feature | Description |
| --- | --- |
| Brokerage Configuration | Scheme-wise and AMC-wise trail and upfront rates |
| Accrual Tracking | Daily trail accrual based on AUM |
| RTA Commission Reconciliation | Received commission vs calculated entitlement |
| Clawback Tracking | Auto-alert when investor redeems within clawback period; revenue impact shown |
| RM Revenue Attribution | Transactions tagged to RM for incentive calculation |
| Revenue Reports | Monthly, quarterly, annual export to Finance team |

## 15. Fraud & Risk Controls

| Feature | Description |
| --- | --- |
| Device Fingerprinting | Trusted device registration on first login; alerts on new device login |
| Session Management | Auto-logout after 15 minutes inactivity; max 2 concurrent sessions (configurable) |
| Transaction Velocity Limits | Configurable daily and monthly limits; breach triggers manual review |
| Large Redemption Approval | Above configured threshold (e.g. Rs 25L) requires OTP + additional step; flagged for Ops review |
| Geographic Anomaly Detection | Alert on access from unusual countries not matching stated country of residence |
| IP Geofencing | Soft block on OFAC-sanctioned countries with alert |
| Phishing Protection | Anti-phishing banners; user-specific security phrase display on login |
| Suspicious Activity Reporting | Automated flagging to AML/Compliance for SARs under PMLA |

## 16. Relationship Manager Portal

| Feature | Description |
| --- | --- |
| Client Portfolio View | Full read-only portfolio view for assigned clients only; no cross-RM access |
| Assisted Transaction Initiation | RM initiates; investor confirms and authorizes via their own app; EUIN captured for compliance |
| KYC & Document Status View | Document completeness and KYC status visible to RM |
| Communication Log | All RM-client interactions logged with timestamp for compliance audit trail |
| Client Segmentation | AUM, activity score, at-risk clients (SIP bounce, inactive) visible on RM dashboard |
| Escalation Tool | RM can escalate KYC/compliance issues to respective internal teams |
| Access Control | RM can only view assigned clients; no cross-RM access; full RBAC |

## 17. Customer Support

| Feature | Description |
| --- | --- |
| In-App Ticket Creation | Category selection: KYC, Transaction, Payout, Report, Technical, Other |
| Ticket Status Tracking | Status updates and estimated resolution time visible to investor in-app |
| Helpdesk Integration | Freshdesk / Zendesk for agent-side ticket management |
| Callback Scheduling | NRI selects time zone and preferred time for callback |
| In-App Chat | With support agent during business hours; async mode otherwise |
| Self-Service Help Center | FAQ organized by category: Onboarding, SIP, Tax, Repatriation, Technical |
| SEBI SCORES Integration | High-severity complaints auto-routed to SEBI regulatory portal |
| Escalation Matrix | L1 Support > Operations > Compliance > Grievance Officer with defined SLAs |
| Support SLAs | L1 response within 24 hours; L2 resolution within 72 hours; SEBI complaints within 30 days |

## 18. Lead Capture — Other Products (PMS, AIF, Bonds, REITs)

| Feature | Description |
| --- | --- |
| Product Showcase | PMS, AIF, Unlisted Stocks, Bonds, NCDs, SGBs, REITs, InvITs with NRI eligibility tags and minimum thresholds |
| Interest Capture Form | 10-field form; pre-populated from investor profile; triggers RM lead in CRM |
| RM Lead Routing | Auto-assigned based on country, AUM tier, RM availability; 1 business day SLA |
| Eligibility Pre-Screening | AIF min Rs 1Cr check; PMS min Rs 50L check; country restriction advisory for US/Canada |
| Ops Lead Dashboard | All leads with status, SLA tracker, product-wise funnel, AUM pipeline report |

## 19. Lead Capture — Tax & CA Services

| Feature | Description |
| --- | --- |
| Tax Services Showcase | ITR Filing, DTAA Benefit Filing, Form 15CA/15CB, Capital Gains on Property, Lower TDS Certificate, Repatriation Support, TDS on Rental, IT Notice Response, Annual Retainer |
| CA Interest Capture Form | 16-field form with conditional property and IT notice flows; pre-populated from profile |
| CA Assignment Routing | Based on service type, urgency, language preference, and workload balancing |
| Contextual In-App Prompts | 6 trigger events: post-redemption, repatriation planner, tax season, property data, DTAA not activated, IT notice |
| CA Empanelment Framework | ICAI certificate mandatory; min 3 years NRI tax experience; NPS feedback post-service; quality scoring |
| Service Status Tracking | In Progress / Documents Pending / Filed / Completed — visible to NRI in app |

## 20. AI Features

| Feature | Description | Phase |
| --- | --- | --- |
| Smart KYC | Passport OCR, liveness + deepfake detection, AI auto-approval agent, document completeness predictor. Target: 95% auto-approval in 8 minutes | 1 |
| Pre-Redemption Tax Simulator | Real-time TDS estimate before every redemption; DTAA indicator; tax tip generation (Claude Haiku) | 1 |
| Conversational Tax Q&A | 'What TDS will I pay if I redeem X tomorrow?' — computed from actual holdings using RAG over tax rule engine | 1 |
| DTAA Benefit Explainer | Personalised — pulls TRC status, YTD tax saved, applicable ITAT ruling, projected savings | 1 |
| NRI Fund Recommendation Engine | Two-tower model trained on NRI cohorts only; personalised fund shortlist with NRI-specific rationale | 1 |
| SIP Amount Optimisation | AI computes required SIP for goal; adjusts for DTAA tax efficiency; month-by-month projection | 1 |
| Optimal SIP Date Prediction | Uses AA bank balance data to identify salary credit date; recommends SIP date to minimise bounce | 1 |
| NFO Smart Alert | Matches NFO characteristics against investor profile; personalised alerts not broadcast | 1 |
| Send-Time Optimisation | Bayesian bandit per investor for personalised notification timing | 1 |
| WhatsApp AI Bot | Portfolio summary, SIP alerts, tax reminders; OTP-verified sessions; Claude Haiku; English + Hindi | 1 |
| Behavioural Biometrics | Continuous passive authentication post-login; step-up auth triggered on anomaly (BioCatch SDK) | 1 |
| NRI Anomaly Detection | Per-investor baseline model (not population mean); flags deviations in transaction patterns | 1 |
| AML Narrative Generator | Human-readable compliance summary for flagged transactions; reduces compliance review time by 60% | 1 |
| SIP Bounce Predictor | 7-day advance warning using AA bank balance data (LSTM model). See Note 14 for consent questions. | 1 |
| Reconciliation Exception Handler | AI classifies exceptions, retrieves playbook, drafts remediation, auto-resolves rule-based cases | 1 |
| SEBI SCORES Auto-Response Drafter | AI drafts regulatory response from transaction records and KYC documents; compliance officer reviews and submits | 1 |
| AI Support Agent | 70% ticket auto-resolution; order/payment/RTA API tool access; sentiment-aware escalation with context | 1 |
| CA Document Extractor | Universal tax document parser; property capital gains computation; Form 26AS extraction; CA intake brief | 1 |
| RM Copilot | Pre-call briefing, call transcript intelligence (Whisper STT), churn prediction, CRM auto-population | 2 |
| Voice-First Investing | Speak to invest; AI parses intent; on-screen confirmation always mandatory; no direct voice execution | 2 |
| India Visit Mode | IP-detection triggers prioritised visit checklist: NACH setup, KYC update, TRC renewal | 2 |
| ITR Pre-Fill Agent | Pulls MF capital gains, TDS certificates, DTAA calculations; pre-fills ITR-2 Schedule for CA | 2 |
| IT Notice Detection + CA Alert | Income Tax portal integration for proactive notice detection; urgent CA escalation within 2 hours | 3 |
| NRI Recommendation Engine v2 | Deep learning upgrade; neural collaborative filtering; trained on 24+ months of NRI data | 3 |

NRI DIY MF Platform — Open Notes & Feature Requirements  |  Technology Team  |  May 2026  |  Based on BRD v2.0